## Slide 1: Xcalibur Advertising Architecture
August 15, 2011

## Slide 2: Short-term Advertising Architecture

## Slide 3: Long-term Advertising Architecture

## Slide 4: Advertising Architecture Timeline
Q4 - 2011 | Q1 - 2012 | Q2 - 2012 | Q3 - 2012 | Q4 - 2012
25K | 400K | 800K | 1.2M | 1.6M
Limited Ad Support National Channels POIS Dual Ingest Support Microsoft MVP code integration | Support Ads on National Channels Signal ID support added Cache added to ACR | EBIF support added to frag/ingest | Support Ads on Local Channels EBIF support added to player | 
Black Arrow Integration VOD support added to player | Pre/Post Ad Support Metadata ingest VOD POIS ingest of metadata | Mid roll Ad Support Black Arrow integration with VOD POIS | Local VOD Ad Support | 
N-DVR Trial
Local VOD
MIT - XRE
Linear
VOD
N-DVR
Market Trial
National VOD
Subscribers

## Slide 5: Advertising Milestone Benefits
Q4 2011 Milestones
    Validation of the scale the advertising infrastructure can support
    MVP brings improved ad support including trick-play
    Dual ingest allows validation of redundancy/failover models
Q1 2012 Milestones
    Signal ID support allows for common infrastructure to be used to support QAM N-DVR and Linear IP video
      Also allows improved redundancy/failover
    Cache addition to ACR allows shared VOD and Linear ad assets to be streamlined
    Metadata support for VOD allows multiple ADSs to be used for VOD
Q2 2012 Milestones
    EBIF support addition allows for integration work to begin
Q3 2012 Milestones
    EBIF support added to player to bring IP to QAM parity on VOD and Linear